CEA-UNIVERSITY INSTITUTE

Madrid, Spain

# introduction to project management standards & framework

| Course Code: | MAPM 601 |
| --- | --- |
| Credits: | 3 Credits |
| Academic Level: | Graduate |
| Prerequisites: | N/A |
| Duration: | 5 Weeks |
| Delivery Format: | Online (Synchronous & Asynchronous Sessions) |
| Total Contact Hours: | Synchronous - 14 hours (3.5 hours/week from week 1 to week 4) - 6 hours for week 5 Asynchronous - 20 hours (4 hours/week from week 1 to week 5) |
| Semester/Term: | [To Be Determined] |
| Professor: | ____________________ |
| Office Hours: | [To Be Determined] |
| Contact: | [To Be Determined] |
| Partner Organization: | Alluvion Games |

# 1. COURSE DESCRIPTION

This introduction course provides a foundational concept of project management in value delivery and principles, emphasizing how projects create and sustain value for organizations to manage projects in a dynamic environment, which is aligned with the Project Management Body of Knowledge (PMBOK®) 8th edition from the Project Management Institute.

Students will first learn key foundational elements of project management. How project governance and organizational governance are vital to structure a project foundation. They will develop a deep understanding of the core principles of project management, examining a modern project management mindset holistically, aligning with corporate strategy, governance, stakeholders, quality, sustainability, and organizational culture. The course will further explore how to position the project manager as a responsible, accountable leader by empowering teams to drive value and meaningful outcomes that achieve organizational objectives while managing change, uncertainty, complexity, and broader societal expectations.

# 2. COURSE LEARNING OUTCOMES

Upon successful completion of this course, students will be able to:

- Define the project management standards and framework developed by the Project Management Institute that drives value and guide decision-making in complex, uncertain, and dynamic project environments.  [Remember]

- Analyze the interconnections between organizational strategy, governance, stakeholders, organizational culture, quality, and sustainability, and their applications in projects. [Analyze]

- Explain project governance to guide how a project is managed, define roles and responsibilities, and reporting structures that provide a framework for ensuring compliance and managing risks. [Understand]

- Examine the need for leadership by integrating ethical behaviour, stewardship, accountability, empowerment and organizational cultures enabling effective project outcomes and continuous improvement.  [Examine]

- Analyze how value creation and quality can be embedded into project processes and deliverables. [Analyze]

- Critique how system thinking helps understand broader contexts in organizational, strategic, and environmental that shape the long-term impacts and value delivery. [Evaluate]

# 3. REQUIRED MATERIALS

## 3.1 Primary Textbook

- PMBOK® Guide Eighth Edition. (2025). A Guide to the Project Management Body of Knowledge. Newtown Square, Pennsylvania: Project Management Institute.

## 3.2 Supplementary Textbook

- N/A

## 3.3 Open Educational Resources (OER)

- Almadhoun, O. (n.d.). Project Management . OER Commons.

- Blanchard, S. (n.d.). Project Management Basics. Kirkwood Community College.

- Brown, M. E., & Treviño, L. K. (2006). Ethical leadership: A review and future directions. The leadership quarterly, 17(6), 595-616.

- Dodson, T. (2024). Accountability in projects: Project manager perspective (Doctoral dissertation, University of Glasgow).

- Government of Canada.. Business Case Essentials. Available at

https://www.canada.ca/en/treasury-board-secretariat/services/information-technology-project-management/project-management/business-case-guide.html#T13

- Meadows, D. (2008). Thinking in systems: International bestseller. chelsea green publishing.

- Monat, J. P., & Gannon, T. F. (2015). What is systems thinking? A review of selected literature plus recommendations. American Journal of Systems Science, 4(1), 11-26.

- Too, E. G., & Weaver, P. (2014). The management of project management: A conceptual framework for project governance. International journal of project management, 32(8), 1382-1394. https://doi.org/10.1016/j.ijproman.2013.07.006

- Woods, J. M., Marshall, R. S., & Schlesiger, L. (2023). Delivering Value with Project Management. Dahlonega: University of North Georgia Press. https://doi.org/10.1016/j.ijproman.2019.01.011

## 3.4 Technology Requirements

- Reliable internet connection for synchronous sessions

- Computer with webcam and microphone

- Access to CEA Learning Management System (LMS)

- Microsoft Office Suite or Google Workspace

- MS Project Software

# 4. ASSESSMENT STRUCTURE

This course employs both formative and summative assessments to support learning and evaluate mastery of course objectives.

| Assessment Component | Weight | Type |
| --- | --- | --- |
| Participation & Engagement | 15% | Ongoing |
| Weekly Quizzes (Summative 1) | 20% | Summative |
| Discussion Forums (Formative 1) | 15% | Formative |
| Self-Reflection (Summative 2) | 10% | Summative |
| Term Project Written Report (Summative 3) | 25% | Summative |
| Term Project Presentation | 15% | Summative |
| TOTAL | 100% |  |

## 4.1 University Grading Scale

| A 93 – 100% | A- 90 – 92% | B+ 87 – 89% | B 83 – 86% | D 60 – 69% |
| --- | --- | --- | --- | --- |
| B- 80 – 82% | C+ 77 – 79% | C 73 – 76% | C- 70 – 72% | F 0 – 59% |
| Passing grade is C- (70%) or higher |  |  |  |  |

# 5. COURSE SCHEDULE

| WEEK 1 | Project Management Foundations |
| --- | --- |
| Topics | - Project management foundational elements (PMBOK® 8th edition: Section 1) - Project environment (PMBOK® 8th edition: Section 2, 2.2) - Business case introduction (Government of Canada online resource) |
| Readings | - PMBOK® 8th edition: Section 1 and Section 2, 2.1 to 2.2 - Government of Canada.. Business Case Essentials. Available at https://www.canada.ca/en/treasury-board-secretariat/services/information-technology-project-management/project-management/business-case-guide.html#T13 |
| Activities | Synchronous: - Course introduction, - Icebreaker activity, - Project environment effectiveness and barriers discussions Asynchronous: - Week 1 Quiz - Discussion forum #1 |
| WEEK 2 | Value Delivery System |
| Topics | - Value delivery (PMBOK® 8th edition: Section 2, 2.1) - Systems thinking (Monet et al., 2015) - Product management consideration (PMBOK® 8th edition: Section 2, 2.3) - Functionalities in project (PMBOK® 8th edition: Section 2, 2.4) - Project management roles (PMBOK® 8th edition: Section 2, 2.5) |
| Readings | - PMBOK® 8th edition: Section 2, 2.3 to 2.5 - Monat, J. P., & Gannon, T. F. (2015). What is systems thinking? A review of selected literature plus recommendations. American Journal of Systems Science, 4(1), 11-26. |
| Activities | Synchronous: - Discussions on roles and responsibilities, project organization structure, and functionalities. - Discussions on systems thinking: - Can systems thinking be taught? Or learned through experience, especially failure? - Is systems thinking a mindset, a process, a skill, or a leadership responsibility? Who owns it? - Is project success determined more by technical execution or by system thinking consideration? Asynchronous: - Week 2 Quiz - Discussion forum #2 |
| WEEK 3 | Project Management Principles |
| Topics | - Project management mindset (PMBOK® 8th edition: Section 3, 3.1) - Principles and performance domains (PMBOK® 8th edition: Section 3, 3.2) - Value creation (PMBOK® 8th edition: Section 3, 3.4) |
| Readings | PMBOK® 8th edition: Section 3, 3.1 to 3.4 |
| Activities | Synchronous: - Discussions on - Should “value” be measured only in financial terms? - Discussions on - What happens when performance domains are misaligned with the lifecycle? Asynchronous: - Week 3 Quiz - Discussion forum #3 |
| WEEK 4 | Project Leadership |
| Topics | - Quality assurance (PMBOK® 8th edition: Section 3, 3.5) - Accountability and leadership (PMBOK® 8th edition: Section 3, 3.6) - Sustainability considerations and integration (PMBOK® 8th edition: Section 3, 3.7) - Organizational culture and empowerment (PMBOK® 8th edition: Section 3, 3.8) |
| Readings | - PMBOK® 8th edition: Section 3, 3.5 to 3.8 - Brown, M. E., & Treviño, L. K. (2006). Ethical leadership: A review and future directions. The leadership quarterly, 17(6), 595-616. - Dodson, T. (2024). Accountability in projects: Project manager perspective (Doctoral dissertation, University of Glasgow). |
| Activities | Synchronous: - Discussions on the importance of leadership in a project environment that enables accountability, culture, quality, and sustainability of the project deliverables. - Discussions on the role of governance. Asynchronous: - Week 4 Quiz - Discussion forum #3 |
| WEEK 5 | Final Assessment |
| Topics | - Business case |
| Readings | N/A |
| Activities | Synchronous: - Business case presentation Asynchronous: - Business case written report - Peer evaluation - Self-reflection report |

# 6. ASSIGNMENT DESCRIPTIONS

## 6.1 Participation & Engagement (15%)

Objective: Demonstrate active engagement with course materials and contribute meaningfully to the learning community.

Requirements:

- Attend the synchronous sessions with camera on

- Complete all asynchronous activities and check-ins within specified deadlines

- Contribute substantively to class discussions demonstrating preparation

- Engage respectfully with peers and demonstrate professional conduct

Evaluation: Students receive ongoing feedback throughout the semester by the professor.

## 6.2 Weekly Quizzes – Summative Assessment 1 (20%)

Objective: Assess students’ understanding of key concepts and principles introduced each week.

Requirements:

- Study weekly assigned materials

- Complete it in LMS

Format:

- Multiple choices and true/false questions

- 30 questions x 1 point each = 30 points

Duration: 90 minutes | Online proctored | Open notes (no internet searches)

Due Date: Week 1 to Week 4

LOs Addressed: LO1 to LO6

## 6.3 Discussion Forum – Formative Assessment 1 (15%)

Objective: Encourage an open dialogue for peer learning and develop critical thinking skills by connecting course concepts, exchanging perspectives, and applying knowledge to project challenges.

Requirements (Three Discussion Forums):

- Forum 1 (Week 1): "Is business case primarily a decision-making tool or a justification document?"

- Forum 1 (Week 2): "Alignment with organizational strategy, project functions, and roles & responsibilities"

- Forum 2 (Week 3): "When project delivers outputs but not value"

Each Forum Requires:

- Initial post (300-400 words) responding to the prompt with evidence from readings

- Two substantive responses (150-200 words each) to peers

- Engagement with at least one external source not assigned in readings

LOs Addressed: LO2, LO3, LO4, LO5

## 6.4 Self-Reflection – Summative Assessment 2 (10%)

Objective: Reflect on how course concepts influence their judgement to future project management practice by integrating project management principles, value creation, accountability, and continuous learning.

Requirements:

Written Report (1,000 and 1,500 words):

- Executive Summary (250-300 words): Overview of the objectives, key problems or opportunities, and value proposition

- Body of the Report (750-1,200 words): Self-reflection content

- APA: as needed

Due: Week 5

LOs Addressed: LO1 to LO6

# 7. TERM PROJECT

Summative Assessment 2 (25% Written + 15% Presentation = 40% Total)

## 7.1 Project Overview

The purpose of this term project is for students to structure a business case within the context of project management. Students will develop a written business case for a simple project that applies the principles of systems thinking, governance, project leadership, domains, lifecycle awareness, and value creation.

This project emphasizes foundational knowledge of stakeholder considerations and value creation rather than focusing on technical detail or financial modelling, which is consistent with the basis of the PMBOK® Guide – 8th edition.

## 7.2 Learning Outcomes Addressed

- LO2: Analyze the interconnections between organizational strategy, governance, stakeholders, organizational culture, quality, and sustainability, and their applications in projects.

- LO3: Explain project governance to guide how a project is managed, define roles and responsibilities, and reporting structures that provide a framework for ensuring compliance and managing risks.

- LO4: Examine the need for leadership by integrating ethical behaviour, stewardship, accountability, empowerment and organizational cultures enabling effective project outcomes and continuous improvement.

- LO5: Analyze how value creation and quality can be embedded into project processes and deliverables.

- LO6: Critique how system thinking helps understand broader contexts in organizational, strategic, and environmental that shape the long-term impacts and value delivery.

## 7.3 Scenario Context

Alluvion Games, a mid-sized gaming company, manages a variety of projects simultaneously across different departments. These projects vary in size and scope. Senior management expresses their concerns about project oversight, decision-making, and value realization.

Currently, each project has its own reporting formats. The project status and terminology are used differently and inconsistently. As a result, the level of detail, structure, and the timing of reporting create confusion, making it hard for senior management to understand the value of the project and measure its performance.

Therefore, creating a standardized project report template is paramount across the organization.

Your role

Position yourself working for the Finance department as a consultant. You have been tasked with supporting this initiative to standardize the project report template by developing a business case. The purpose is to justify whether Alluvion Games should proceed with this project to design and implement the standardized project report templates.

Your role is to develop a business case and not to design the reporting templates. Therefore, the key to success is to articulate the rationale, value, and governance considerations for undertaking this project.

Key considerations when developing the business case:

- Value creation

  - How standardization reporting templates support better decision-making?

  - Potential drawbacks between consistency and flexibility

  - What are the qualitative benefits?

- Stakeholders & sponsorship

  - What is the governance structure?

  - Is there a project sponsor?

  - Who is the project manager?

  - What is the initial project team structure?

  - Who will provide a project oversight?

- Governance

  - Who approves the report template?

  - How compliance will be encouraged or enforced?

- Systems thinking

  - How does the standardized reporting template interact with the existing tools, workflows and organizational culture?

  - What will be the potential resistance?

- Performance domains and lifecycle

  - How does the standardized reporting template supports performance domains, such as stakeholder, measurement, delivery, and governance?

Notes:

- The above is to guide your thinking process when developing a business case.

- At this stage, you may not have all the answers.

- The essence of a business case is kept at a high-level.

## 7.4 Project Deliverables and Requirements

Business Case Report (1,500-2,000 words):

- Executive Summary (200-250 words): Overview of the opportunity, key objectives, and value proposition.

- Body of the Report

- Conclusion

Executive Presentation (15 minutes + 5 minutes Q&A):

- Professional slide deck (12-15 slides maximum)

- Clear articulation of key strategic decisions

- Ability to respond to questions about implementation

- Professional presentation delivery

## 7.5 Submission Guidelines

- Written Report: Submit via LMS as PDF; APA format; 12pt font; 1.5 line spacing

- Presentation: PowerPoint/Google Slides uploaded 24 hours before presentation

- Citations: Minimum 8 academic/professional sources (excluding textbook)

# 8. ASSESSMENT RUBRICS

## 8.1 Discussion Forum Rubric (100 points per forum)

| Criteria | Excellent (4) | Good (3) | Satisfactory (2) | Needs Improvement (1) | Points |
| --- | --- | --- | --- | --- | --- |
| Initial Post Quality | Demonstrates deep understanding; original insights; multiple sources integrated seamlessly | Shows solid understanding; good use of sources; clear argument | Basic understanding; limited sources; argument needs development | Surface-level response; missing sources; unclear argument | /40 |
| Peer Engagement | Responses advance discussion; pose thoughtful questions; build on peer ideas constructively | Responses add value; engage meaningfully with peer ideas | Basic responses; limited engagement with peer ideas | Superficial responses; no meaningful peer engagement | /35 |
| Timeliness & Professionalism | All posts on time; professional tone; facilitates inclusive dialogue | Posts on time; professional; contributes positively | Some late posts; professional; minimal facilitation | Late posts; unprofessional tone; does not facilitate | /25 |
| TOTAL |  |  |  |  | /100 |

## 8.2 Term Project Grading Rubric (100 points)

| Criteria | Excellent (4) | Good (3) | Satisfactory (2) | Needs Improvement (1) | Points |
| --- | --- | --- | --- | --- | --- |
| Application to Knowledge - Concepts or tools is focused. - Subject is comprehensive. - Report provides specifics, clarity and depth. | Exceptional application of concepts or tools; subject matter is comprehensive, well-integrated, and focused; report provides strong specifics, clarity, and depth. | Solid application of concepts or tools; subject matter is generally comprehensive, well-integrated, and focused; report provides adequate specifics, clarity, and depth. | Basic application of concepts or tools; subject matter is limited; report lacks depth and clear focus. | Minimal or incorrect application of concepts or tools; subject matter is superficial and unclear; report lacks specifics, clarity, and depth. | /45 |
| Content & Requirements Complete - Content is relevant. - Paper completes requirements. | Content is relevant and fully addresses all assignment requirements; expectations are met or exceeded. | Content is relevant and addresses most assignment requirements. | Content partially addresses assignment requirements; Some required elements are missing or underdeveloped. | Content is irrelevant or incomplete; significant requirements are missing. | /15 |
| Analytical & Critical Thinking - Analyzes & provides facts. - Analysis is well-thought out. | Strong analytical and critical thinking; analysis is logical, well-supported with facts or evidence. | Good analytical thinking; analysis is generally well-reasoned and supported. Some points could be more throughout. | Limited analytical thinking; discussion is more descriptive than analytical with weak or inconsistent support. | Little to no analytical thinking; arguments are unsupported or unclear. | /30 |
| Writing & Sources | Publication-quality writing; flawless citations; exceptional sources | Clear, professional writing; appropriate citations | Adequate writing; some citation issues | Poor writing quality; citation problems | /10 |
| TOTAL |  |  |  |  | /100 |

## 8.3 Term Project Presentation Rubric (100 points)

| Criteria | Excellent (4) | Good (3) | Satisfactory (2) | Needs Improvement (1) | Points |
| --- | --- | --- | --- | --- | --- |
| Content & Organization | Key points expertly synthesized; logical flow; compelling narrative | Main points clear; good organization; coherent structure | Content adequate; some organizational issues | Content unclear; poor organization | /30 |
| Visual Design | Professional, polished slides; effective visuals; appropriate text density | Clean design; good visuals; readable | Basic design; some visual issues | Poor design; cluttered or hard to read | /20 |
| Delivery & Presence | Confident, engaging delivery; excellent eye contact; natural pacing | Clear delivery; good presence; appropriate pace | Adequate delivery; some nervousness; pacing issues | Poor delivery; reads slides; significant issues | /25 |
| Q&A Response | Handles questions with expertise; provides insightful elaboration | Responds well to questions; demonstrates understanding | Adequate responses; some difficulty | Unable to respond adequately to questions | /25 |
| TOTAL |  |  |  |  | /100 |

# 9. COURSE POLICIES

## 9.1 Attendance and Participation

Active participation is essential in this online learning environment. Students are expected to enable the cameras for the synchronous sessions. Attendance will be recorded. Asynchronous activities must be completed within specified deadlines. If you anticipate an absence, please notify the professor in advance. Synchronous sessions may be recorded for students who are unable to attend due to documented circumstances. If you anticipate an absence, please notify the professor in advance.

## 9.2 Late Submission Policy

Assignments submitted late will be penalized without prior approval. Extensions may be granted for documented emergencies or extenuating circumstances if requested before the deadline, where possible. Effective time management is required. Review the weekly course schedule and consult with the professor for details.

## 9.3 Academic Integrity

CEA-University Institute maintains the highest standards of academic integrity. All work submitted must be your own. Plagiarism, cheating, or any form of academic dishonesty will result in disciplinary action, which may include a failing grade for the assignment or course. Properly cite all sources using APA format. When in doubt, cite.

## 9.4 Use of Artificial Intelligence (AI) Tools

The use of AI tools (such as ChatGPT, Claude, Gemini) is permitted for brainstorming, research assistance, and editing support. However, all submitted work must represent your own thinking and writing. If you use AI tools, you must: (1) disclose AI use in your submission; (2) include AI-generated content as properly cited material; and (3) be prepared to explain and defend any content in your submissions. AI should augment, not replace, your learning.

## 9.5 Communication Policy

Professors will respond to students’ inquiries and assignments in a timely fashion. Students should check their emails and the learning portal regularly for the updates. Consult with your professor if any clarification is needed.

## 9.6 Technology Requirements and Support

Students must have reliable internet access and appropriate hardware for video conferencing. Technical difficulties should be reported immediately to both the professor and IT support. It is the student's responsibility to ensure familiarity with the LMS and required tools before assignment deadlines.

## 9.7 Accessibility and Accommodations

CEA-University Institute is committed to providing equal access to education for all students. Students requiring accommodations due to a disability should contact the Accessibility Services Office and notify the professor within the first two weeks of class. Accommodations will be provided in accordance with institutional policies and applicable regulations.

## 9.8 Netiquette and Online Conduct

All interactions in this course should reflect professionalism and respect. This includes synchronous sessions, discussion forums, and email communication. Treat all participants with dignity and courtesy. Disagreement is welcome; disrespect is not. Students are expected to maintain appropriate professional conduct in all course-related interactions.

# 10. ADDITIONAL RESOURCES

## 10.1 Academic Support

- CEA Writing Center: ______@cea.edu

- Library Research Support: _____@cea.edu

- Academic Advising: _____@cea.edu

- IT Help Desk: _____@cea.edu

## 10.2 Professional Development Resources

- Harvard Business Review (institutional access)

- LinkedIn Learning (free for CEA students)

- Coursera for Campus partnerships

- Management professional associations (PMI student memberships)

# 11. SYLLABUS DISCLAIMER

This syllabus provides a general plan for the course. The professor reserves the right to modify the syllabus as needed to respond to pedagogical needs, current events, or unforeseen circumstances. Students will be notified of any significant changes via the LMS and class announcements. It is the student's responsibility to remain informed of any modifications.

CEA-University Institute | Madrid, Spain |

This syllabus is subject to change. Students will be notified of any modifications.

© 2026 Alluvion Games LLC. All rights reserved.