CEA-UNIVERSITY INSTITUTE

Madrid, Spain

# PM in practice: Initiating & planning I

| Course Code: | MAPM 602 |
| --- | --- |
| Credits: | 3 Credits |
| Academic Level: | Graduate |
| Prerequisites: | PM in Practice - MAPM 601 Introduction to Project Management Standards & Framework |
| Duration: | 5 Weeks |
| Delivery Format: | Online (Synchronous & Asynchronous Sessions) |
| Total Contact Hours: | Synchronous - 14 hours (3.5 hours/week from week 1 to week 4) - 6 hours for week 5 Asynchronous - 20 hours (4 hours/week from week 1 to week 5) |
| Semester/Term: | [To Be Determined] |
| Professor: | ____________________ |
| Office Hours: | [To Be Determined] |
| Contact: | [To Be Determined] |
| Partner Organization: | Alluvion Games |

# 1. COURSE DESCRIPTION

This course focuses on the early stages of the project lifecycle, with the objective of guiding students from organizational strategy to establishing a viable project foundation. It emphasizes the performance domains of stakeholders, team, and governance, while introducing the foundational concepts of project planning to initiate projects properly.

Students will explore the logical flow of how projects are authorized, sponsored, and positioned that align with the organizational strategy in preparation for the project initiation and early planning stages. Students will also be exposed to the soft skills in interacting at the organization, including dealing with conflicts, negotiation, or ethical matters during the project initiation. These are the essential skills that prepare students for the detailed planning in the subsequent course.

# 2. COURSE LEARNING OUTCOMES

Upon successful completion of this course, students will be able to:

- Examine the rationale for initiating a project by analyzing its strategic alignment, business rationale, and value proposition at the organizational level. [Examine]

- Explain the roles and responsibilities of the project sponsor and governance bodies in authorizing and overseeing projects. [Understand]

- Analyze project stakeholders and determine appropriate engagement and negotiation approaches. [Analyze]

- Design a preliminary project team structure by determining governance structure, evaluating leadership approaches, and defining roles & responsibilities in the project context.  [Create]

- Assess interpersonal conflict and negotiation dynamics that arise during the project lifecycle and evaluate appropriate response and escalation strategies. Evaluate]

- Examine the importance of governance, decision authority, and ethics that support accountability and decision-making to support project delivery. [Evaluate]

# 3. REQUIRED MATERIALS

## 3.1 Primary Textbook

- PMBOK® Guide Eighth Edition. (2025). A Guide to the Project Management Body of Knowledge. Newtown Square, Pennsylvania: Project Management Institute.

- Lewicki, R. J., Saunders, D. M., & Barry, B. (2014). Essentials of negotiation. Whitby, Ontario: McGraw Hill Education.

- Watt, A. (2014). Project Management. Victoria, BC.: BCcampus: Retrieved from https://open-textbc.ca/projectmanagement/.

## 3.2 Supplementary Textbook

- N/A

## 3.3 Open Educational Resources (OER)

- Agne, R. R. (2007). Reframing practices in moral conflict: interaction problems in the negotiation standoff at Waco. Discourse & Society, 18(5), 549-578. https://doi.org/10.1177/0957926507079634

- Almadhoun, O. (n.d.). Project Management . OER Commons.

- Brandon, M., & Robertson, L. (2007). Conflict and Dispute Resolution: A Guide for Preview. Victoria, Australia: Oxford University Press.

- Ellis, D. (2005). Conflict resolution . Edmond Montgomery Publications.

- Giannone, M., & SanPietro, L. (2025). Euro-Idol [Negotiation simulation]. Program on Negotiation at Harvard Law School. https://www.pon.harvard.edu/daily/teaching-negotiation-daily/new-simulation-euro-idol/

- Hanycz, C. M. (2008). The theory and practice of representative negotiation. Toronto: Emond Montgomery Publications.

- Murray-Webster, R., & Simon, P. (2006). Making sense of stakeholder mapping. PM World today, 8(11), 1-5.

- Too, E. G., & Weaver, P. (2014). The management of project management: A conceptual framework for project governance. International journal of project management, 32(8), 1382-1394. https://doi.org/10.1016/j.ijproman.2013.07.006

## 3.4 Technology Requirements

- Reliable internet connection for synchronous sessions

- Computer with webcam and microphone

- Access to CEA Learning Management System (LMS)

- Microsoft Office Suite or Google Workspace

- MS Project Software

# 4. ASSESSMENT STRUCTURE

This course employs both formative and summative assessments to support learning and evaluate mastery of course objectives.

| Assessment Component | Weight | Type |
| --- | --- | --- |
| Participation & Engagement | 15% | Ongoing |
| Weekly Quizzes (Summative 1) | 20% | Summative |
| Discussion Forums (Formative 1) | 15% | Formative |
| Project Charter (Summative 2) | 10% | Summative |
| Term Project: Final Proposal Written Report (Summative 3) | 25% | Summative |
| Term Project Presentation | 15% | Summative |
| TOTAL | 100% |  |

## 4.1 University Grading Scale

| A 93 – 100% | A- 90 – 92% | B+ 87 – 89% | B 83 – 86% | D 60 – 69% |
| --- | --- | --- | --- | --- |
| B- 80 – 82% | C+ 77 – 79% | C 73 – 76% | C- 70 – 72% | F 0 – 59% |
| Passing grade is C- (70%) or higher |  |  |  |  |

# 5. COURSE SCHEDULE

| WEEK 1 | Project Initiation |
| --- | --- |
| Topics | - Project initiation (PMBOK® 8th edition: Section 4, 4.5.1 – Initiation Focus Area) - Focus area and performance domain intersect (PMBOK® 8th edition: Table 2-1 PM Focus Area & Performance Domain) - Strategic alignment - Project sponsor role and responsibility and accountability |
| Readings | - PMBOK® 8th edition: - Section 4, 4.5.1 – Initiation Focus Area - Table 2-1 PM Focus Area & Performance Doman - Watt, A. (2014). Project Management. Victoria, BC.: BCcampus: Retrieved from https://open-textbc.ca/projectmanagement/. - Chapter 7 – Project Initiation |
| Activities | Synchronous: - Course introduction, - Icebreaker activity, - Discussions on: - Project initiation stage - Its commitment on organization resources Asynchronous: - Week 1 Quiz |
| WEEK 2 | Project Initiation – Stakeholder Alignment |
| Topics | - Establishing project alignment before planning details - Stakeholder identification, analysis, and engagement approaches - Negotiation purpose during project initiation phase - Conflict and negotiation strategies |
| Readings | - Watt, A. (2014). Project Management. Victoria, BC.: BCcampus: Retrieved from https://open-textbc.ca/projectmanagement/. - Chapter 7 – Stakeholder management - Brandon, M., & Robertson, L. (2007). Conflict and Dispute Resolution: A Guide for Preview. Victoria, Australia: Oxford University Press - Hanycz, C. M. (2008). The theory and practice of representative negotiation. Toronto: Emond Montgomery Publications. - Murray-Webster, R., & Simon, P. (2006). Making sense of stakeholder mapping. PM World today, 8(11), 1-5. |
| Activities | Synchronous: - Discussions on: - Governance considerations - Stakeholder mapping - Project stewardship and leadership - Use of negotiation strategy to remove barriers Asynchronous: - Week 2 Quiz - Discussion forum #1 |
| WEEK 3 | Governance Architecture |
| Topics | - Governance mechanism - Decision rights and authority - Escalation process - Ethical considerations - Conflict resolutions - Project charter |
| Readings | - Watt, A. (2014). Project Management. Victoria, BC.: BCcampus: Retrieved from https://open-textbc.ca/projectmanagement/. - Chapter 6 – Culture and project management - Chapter 7 – Stakeholder management - Project charter p66 – 70 - Brandon, M., & Robertson, L. (2007). Conflict and Dispute Resolution: A Guide for Preview. Victoria, Australia: Oxford University Press. - Hanycz, C. M. (2008). The theory and practice of representative negotiation. Toronto: Emond Montgomery Publications. |
| Activities | Synchronous: - Discussions on - Governance mechanism design - Defining the escalation model Asynchronous: - Week 3 Quiz - Discussion forum #2 |
| WEEK 4 | Project Team Formation in the Initiation |
| Topics | - Team performance domain - Team formation at the project initiation stage - Team charter - Interpersonal conflict - Roles and responsibilities |
| Readings | - PMBOK® 8th edition: - Section 3, 3.3.8 – Build an empowered culture - Agne, R. R. (2007). Reframing practices in moral conflict: interaction problems in the negotiation standoff at Waco. Discourse & Society, 18(5), 549-578. https://doi.org/10.1177/0957926507079634 - Ellis, D. (2005). Conflict resolution . Edmond Montgomery Publications. - Giannone, M., & SanPietro, L. (2025). Euro-Idol [Negotiation simulation]. Program on Negotiation at Harvard Law School. https://www.pon.harvard.edu/daily/teaching-negotiation-daily/new-simulation-euro-idol/ |
| Activities | Synchronous: - Discussions on: - Establishing role clarity and leadership approach - Team environment before planning details - The importance of a team charter Asynchronous: - Week 4 Quiz - Discussion forum #3 - Executive Brief – Case Study |
| WEEK 5 | Term Project – Case Study |
| Topics | - Reframing Practices in Moral Conflict |
| Readings | - Agne, R. R. (2007). Reframing practices in moral conflict: interaction problems in the negotiation standoff at Waco. Discourse & Society, 18(5), 549-578. https://doi.org/10.1177/0957926507079634 |
| Activities | Synchronous: - Project presentation Asynchronous: - Final written report - Peer evaluation |

# 6. ASSIGNMENT DESCRIPTIONS

## 6.1 Participation & Engagement (15%)

Objective: Demonstrate active engagement with course materials and contribute meaningfully to the learning community.

Requirements:

- Attend the synchronous sessions with camera on

- Complete all asynchronous activities and check-ins within specified deadlines

- Contribute substantively to class discussions demonstrating preparation

- Engage respectfully with peers and demonstrate professional conduct

Evaluation: Students receive ongoing feedback throughout the semester by the professor.

## 6.2 Weekly Quizzes – Summative Assessment 1 (20%)

Objective: Assess students’ understanding of key concepts and principles introduced each week.

Requirements:

- Study weekly assigned materials

- Complete it in LMS

Format:

- Multiple choices and true/false questions

- 30 questions x 1 point each = 30 points

Duration: 90 minutes | Online proctored | Open notes (no internet searches)

Due Date: Week 1 to Week 4

LOs Addressed: LO1 to LO6

## 6.3 Discussion Forum – Formative Assessment 1 (15%)

Objective: Encourage an open dialogue for peer learning and develop critical thinking skills by connecting course concepts, exchanging perspectives, and applying knowledge to project challenges.

Requirements (Three Discussion Forums):

- Forum 1 (Week 2): "How should negotiation be used during project initiation?"

- Forum 1 (Week 3): "What if escalation fails, who and where the accountability lies?"

- Forum 2 (Week 4): "Can early team design limit adaptability in the planning stage?"

Each Forum Requires:

- Initial post (300-400 words) responding to the prompt with evidence from readings

- Two substantive responses (150-200 words each) to peers

- Engagement with at least one external source not assigned in readings

LOs Addressed: LO2, LO3, LO4, LO5, and LO6

## 6.4 project charter – Summative Assessment 2 (10%)

Objective: This project charter assignment is to enable students to develop a project charter after the approved business case, an important step in authorizing the project by establishing acceptance criteria and defining the scope of work. This assignment reinforces the importance of clear authorization and accountability during project initiation.

Scenario: Senior leadership of the Alluvion Games has reviewed the submitted business case for the Standardization Project Report Template. Based on the detailed information, the business case has been approved. This approval aims to develop and implement a standardized project report template that can be adopted by all departments. The expected benefits include:

- Improving visibility of project performance;

- Being more consistent with project reporting practices;

- Support better decision-making; and

- Improving governance and accountability across projects.

Moving to the project charter development phase is to formally launch this initiative.

As a trusted consultant working for the Finance department, you are now tasked to develop a project charter that will be reviewed by the project sponsor, who is the CFO, and the steering committee.

Deliverable: The charter should have the following components:

- Project purpose and background

- Project objectives

- High-level scope

- Key deliverables

- Project sponsor and governance structure

- Key stakeholders

- Preliminary roles & responsibilities

- High-level risks and constraints

- Project success criteria

- Authorization statement

Notes:

- The project charter should have about 5 pages.

- APA reference and in-text citations as needed.

Due: Week 5

LOs Addressed: LO1 to LO6

# 7. TERM PROJECT

Summative Assessment 2 & 3 (25% Written + 15% Presentation = 40% Total)

## 7.1 Project Overview

Agne’s (2007) case study serves as the term project to examine how to frame and position conflict through communication practices and negotiation strategies to shape conflict resolution outcomes. Students will apply conflict management and negotiation frameworks to analyze a complex conflict situation and propose an alternative approach to improve outcomes.

The project consists of two parts:

- Part 1: Executive brief in a written report; and

- Part 2: Final proposal and oral presentation.

Together, these assessments will evaluate the student’s ability to analyze the conflict situation and design conflict resolution strategy as a desirable outcome.

## 7.2 Learning Outcomes Addressed

- LO2: Explain the roles and responsibilities of the project sponsor and governance bodies in authorizing and overseeing projects.

- LO3: Analyze project stakeholders and determine appropriate engagement and negotiation approaches

- LO4: Design a preliminary project team structure by determining governance structure, evaluating leadership approaches, and defining roles & responsibilities in the project context.

- LO5: Assess interpersonal conflict and negotiation dynamics that arise during the project lifecycle and evaluate appropriate response and escalation strategies.

- LO6: Examine the importance of governance, decision authority, and ethics that support accountability and decision-making to support project delivery.

## 7.3 Scenario Context

You work for a management consulting firm specializing in conflict management, negotiation, and organizational behaviour. Your firm is frequently engaged by organizations to review conflicts identify the root cause and develop a go-forward plan to improve future practice.

The case study presented is your client. You are tasked to conduct a conflict and negotiation analysis. The objective is to understand how to frame and position conflict through communication practices and negotiation strategies to shape outcomes of conflict resolution. The client wants actionable insights that can help shape communication, training, policy design, leadership development, and other suggested items.

## 7.4 Project Deliverables and Requirements

Part 1: Executive brief written report (1,200 – 1,500 words)

As a trusted consultant, you are expected to provide a diagnosis of the current stage at an executive level. At this stage, the client is not looking for a solution. Instead, your report will capture a structured understanding of what it is and the rationale. The executive brief should entail the following.

- Analyze the underlying sources of conflict, including interests, motivation, moral positioning, and other dynamic factors;

- Examine how conflict was framed through communication;

- Identify the conflict management approaches;

- Examine any contextual constraints; and

- Analyze any other risks that associated with the scenario.

Your report should be aimed at senior management as the audience. Therefore, your content should be framed in strategic rather than operational details. The emphasis focuses on the analysis and not actual solutions.

Due: Week 4

Part 2: Final Proposal and Executive Presentation

Final Proposal (2,000 – 2,500 words)

Based on your analysis in Part 1, you are tasked to develop a proposal for practical guidance that can inform conflict management and negotiation practice in the future. Your proposal should entail the following.

- Propose appropriate conflict management approaches that could have reduced escalation;

- Design negotiation strategy(ies) that work in conjunction with the conflict management approaches;

- Provide an initial assessment based on your proposed solution(s) on the impact from the effectiveness, fairness, feasibility, relationship, and others standpoints;

- Provide a governance structure by forming a leadership team, defining their responsibilities, and decision rights and authority; and

- Other items that deemed appropriate.

Your proposal should be aimed at senior management as the audience. Therefore, your content should be framed in strategic rather than operational details.

Executive Presentation (15 minutes + 5 minutes Q&A):

- Professional slide deck (12-15 slides maximum)

- Clear articulation of key strategic decisions

- Ability to respond to questions about implementation

- Professional presentation delivery

Due: Week 5

LOs Addressed: LO2 to LO6.

## 7.5 Submission Guidelines

- Written Report: Submit via LMS as PDF; APA format; 12pt font; 1.5 line spacing

- Presentation: PowerPoint/Google Slides uploaded 24 hours before presentation

- Citations: Minimum 8 academic/professional sources (excluding textbook)

# 8. ASSESSMENT RUBRICS

## 8.1 Discussion Forum Rubric (100 points per forum)

| Criteria | Excellent (4) | Good (3) | Satisfactory (2) | Needs Improvement (1) | Points |
| --- | --- | --- | --- | --- | --- |
| Initial Post Quality | Demonstrates deep understanding; original insights; multiple sources integrated seamlessly | Shows solid understanding; good use of sources; clear argument | Basic understanding; limited sources; argument needs development | Surface-level response; missing sources; unclear argument | /40 |
| Peer Engagement | Responses advance discussion; pose thoughtful questions; build on peer ideas constructively | Responses add value; engage meaningfully with peer ideas | Basic responses; limited engagement with peer ideas | Superficial responses; no meaningful peer engagement | /35 |
| Timeliness & Professionalism | All posts on time; professional tone; facilitates inclusive dialogue | Posts on time; professional; contributes positively | Some late posts; professional; minimal facilitation | Late posts; unprofessional tone; does not facilitate | /25 |
| TOTAL |  |  |  |  | /100 |

## 8.2 Term Project Grading Rubric (100 points)

| Criteria | Excellent (4) | Good (3) | Satisfactory (2) | Needs Improvement (1) | Points |
| --- | --- | --- | --- | --- | --- |
| Application to Knowledge - Concepts or tools is focused. - Subject is comprehensive. - Report provides specifics, clarity and depth. | Exceptional application of concepts or tools; subject matter is comprehensive, well-integrated, and focused; report provides strong specifics, clarity, and depth. | Solid application of concepts or tools; subject matter is generally comprehensive, well-integrated, and focused; report provides adequate specifics, clarity, and depth. | Basic application of concepts or tools; subject matter is limited; report lacks depth and clear focus. | Minimal or incorrect application of concepts or tools; subject matter is superficial and unclear; report lacks specifics, clarity, and depth. | /45 |
| Content & Requirements Complete - Content is relevant. - Paper completes requirements. | Content is relevant and fully addresses all assignment requirements; expectations are met or exceeded. | Content is relevant and addresses most assignment requirements. | Content partially addresses assignment requirements; Some required elements are missing or underdeveloped. | Content is irrelevant or incomplete; significant requirements are missing. | /15 |
| Analytical & Critical Thinking - Analyzes & provides facts. - Analysis is well-thought out. | Strong analytical and critical thinking; analysis is logical, well-supported with facts or evidence. | Good analytical thinking; analysis is generally well-reasoned and supported. Some points could be more throughout. | Limited analytical thinking; discussion is more descriptive than analytical with weak or inconsistent support. | Little to no analytical thinking; arguments are unsupported or unclear. | /30 |
| Writing & Sources | Publication-quality writing; flawless citations; exceptional sources | Clear, professional writing; appropriate citations | Adequate writing; some citation issues | Poor writing quality; citation problems | /10 |
| TOTAL |  |  |  |  | /100 |

## 8.3 Term Project Presentation Rubric (100 points)

| Criteria | Excellent (4) | Good (3) | Satisfactory (2) | Needs Improvement (1) | Points |
| --- | --- | --- | --- | --- | --- |
| Content & Organization | Key points expertly synthesized; logical flow; compelling narrative | Main points clear; good organization; coherent structure | Content adequate; some organizational issues | Content unclear; poor organization | /30 |
| Visual Design | Professional, polished slides; effective visuals; appropriate text density | Clean design; good visuals; readable | Basic design; some visual issues | Poor design; cluttered or hard to read | /20 |
| Delivery & Presence | Confident, engaging delivery; excellent eye contact; natural pacing | Clear delivery; good presence; appropriate pace | Adequate delivery; some nervousness; pacing issues | Poor delivery; reads slides; significant issues | /25 |
| Q&A Response | Handles questions with expertise; provides insightful elaboration | Responds well to questions; demonstrates understanding | Adequate responses; some difficulty | Unable to respond adequately to questions | /25 |
| TOTAL |  |  |  |  | /100 |

# 9. COURSE POLICIES

## 9.1 Attendance and Participation

Active participation is essential in this online learning environment. Students are expected to enable the cameras for the synchronous sessions. Attendance will be recorded. Asynchronous activities must be completed within specified deadlines. If you anticipate an absence, please notify the professor in advance. Synchronous sessions may be recorded for students who are unable to attend due to documented circumstances. If you anticipate an absence, please notify the professor in advance.

## 9.2 Late Submission Policy

Assignments submitted late will be penalized without prior approval. Extensions may be granted for documented emergencies or extenuating circumstances if requested before the deadline, where possible. Effective time management is required. Review the weekly course schedule and consult with the professor for details.

## 9.3 Academic Integrity

CEA-University Institute maintains the highest standards of academic integrity. All work submitted must be your own. Plagiarism, cheating, or any form of academic dishonesty will result in disciplinary action, which may include a failing grade for the assignment or course. Properly cite all sources using APA format. When in doubt, cite.

## 9.4 Use of Artificial Intelligence (AI) Tools

The use of AI tools (such as ChatGPT, Claude, Gemini) is permitted for brainstorming, research assistance, and editing support. However, all submitted work must represent your own thinking and writing. If you use AI tools, you must: (1) disclose AI use in your submission; (2) include AI-generated content as properly cited material; and (3) be prepared to explain and defend any content in your submissions. AI should augment, not replace, your learning.

## 9.5 Communication Policy

Professors will respond to students’ inquiries and assignments in a timely fashion. Students should check their emails and the learning portal regularly for the updates. Consult with your professor if any clarification is needed.

## 9.6 Technology Requirements and Support

Students must have reliable internet access and appropriate hardware for video conferencing. Technical difficulties should be reported immediately to both the professor and IT support. It is the student's responsibility to ensure familiarity with the LMS and required tools before assignment deadlines.

## 9.7 Accessibility and Accommodations

CEA-University Institute is committed to providing equal access to education for all students. Students requiring accommodations due to a disability should contact the Accessibility Services Office and notify the professor within the first two weeks of class. Accommodations will be provided in accordance with institutional policies and applicable regulations.

## 9.8 Netiquette and Online Conduct

All interactions in this course should reflect professionalism and respect. This includes synchronous sessions, discussion forums, and email communication. Treat all participants with dignity and courtesy. Disagreement is welcome; disrespect is not. Students are expected to maintain appropriate professional conduct in all course-related interactions.

# 10. ADDITIONAL RESOURCES

## 10.1 Academic Support

- CEA Writing Center: ______@cea.edu

- Library Research Support: _____@cea.edu

- Academic Advising: _____@cea.edu

- IT Help Desk: _____@cea.edu

## 10.2 Professional Development Resources

- Harvard Business Review (institutional access)

- LinkedIn Learning (free for CEA students)

- Coursera for Campus partnerships

- Management professional associations (PMI student memberships)

# 11. SYLLABUS DISCLAIMER

This syllabus provides a general plan for the course. The professor reserves the right to modify the syllabus as needed to respond to pedagogical needs, current events, or unforeseen circumstances. Students will be notified of any significant changes via the LMS and class announcements. It is the student's responsibility to remain informed of any modifications.

CEA-University Institute | Madrid, Spain |

This syllabus is subject to change. Students will be notified of any modifications.

© 2026 Alluvion Games LLC. All rights reserved.